Rage Quit Escrow

Hackathon Build Plan

The Synthesis Hackathon  •  March 13–22, 2026

# Overview

Rage Quit Escrow is a smart-contract payment control layer for AI agents. The agent queues a payment onchain, the human receives a notification and a bounded veto window, and the payment executes only if the human does nothing. One onchain cancel action blocks any suspicious payment.

| Core claim | Continuous human consent, enforced by the contract rather than a platform policy. |
| --- | --- |

The idea is positioned as trust and consent infrastructure for agentic payments — a missing primitive, not an app. This framing unlocks multiple high-value tracks simultaneously without architectural drift.

# Prize Targets

## Primary Tracks (~$35k combined)

These four tracks are the core submission. All four fit naturally from the same codebase with no pivots required.

| Track | Pool | Fit | What to Build |
| --- | --- | --- | --- |
| Synthesis Open Track | $14,059 | Primary | Full product story, polished demo, public repo |
| Protocol Labs — ERC-8004 | $8,004 | Primary | Register ERC-8004 identity, emit verifiable logs, add agent.json |
| Protocol Labs — Let the Agent Cook | $8,000 | Primary | Show full autonomous loop: discover → plan → queue → veto/execute → verify |
| MetaMask — Best Use of Delegations | $5,000 | Primary | Constrained delegations for spending rights paired with escrow veto window |

## Secondary Tracks (~$23k combined)

Each of these requires a focused add-on module. Build in order of ROI after the primary stack is complete.

| Track | Pool | Fit | What to Build |
| --- | --- | --- | --- |
| Venice — Private Agents, Trusted Actions | $11,500 | Strong | Private risk analysis before payment queueing; anomaly detection |
| Celo — Best Agent on Celo | $5,000 | Strong | Deploy on Celo, use stablecoin settlement, mobile-friendly veto UX |
| Uniswap — Agentic Finance | $5,000 | Strong | Swap/bridge path before queueing escrowed payouts; keep TxIDs public |
| Locus — Best Use of Locus | $3,000 | Strong | Locus wallet + USDC on Base as payment rail under the veto wrapper |
| Status Network — Go Gasless | $2,000 | Secondary | One gasless queue/veto/execute path on Status Sepolia |
| ENS — Identity + Communication | $1,200 | Secondary | Replace raw addresses with ENS names in notifications and routing |

# Build Plan

9 days total. The plan is structured in four phases: core contract, trust layer, permission layer, and optional extensions. Ship the core first and extend outward. Do not start optional tracks until Phase 1 is demo-ready.

| Guiding rule | A working demo of one well-scoped idea beats an ambitious architecture diagram. Phase 1 alone is a submittable project. Each subsequent phase adds bounty coverage without changing the core narrative. |
| --- | --- |

| Phase | Days | Bounty Target | Deliverables |
| --- | --- | --- | --- |
| Phase 1 | Days 1–3 | Synthesis + Protocol Labs + MetaMask (~$35k) | Solidity escrow contract (initiate / veto / execute). Keeper/relayer for post-timeout auto-execution. Notification bot (Telegram or XMTP). Dashboard with pending payments, countdown timers, one-click veto. ERC-8004 agent identity + agent.json + structured logs. MetaMask delegations for scoped spending authority. |
| Phase 2 | Days 4–5 | Venice (~$11.5k) | Venice private pre-execution risk check before initiate(). Agent reasons privately about recipient risk and payment context. Result gates whether payment is queued or blocked silently. |
| Phase 3 | Days 6–7 | Celo + Uniswap + Locus (~$13k) | Deploy contract to Celo with stablecoin (cUSD) settlement. Uniswap swap/bridge path before escrowed payout. Locus wallet as payment rail. Mobile-optimised veto notification. |
| Phase 4 | Days 8–9 | ENS + Status + Polish (~$3.2k) | ENS names in dashboard, notifications, recipient routing. Status Sepolia gasless demo (one queue/veto/execute path). README polish, repo cleanup, Devfolio submission writeup. |

## Daily Breakdown

Day 1 — Contract + Scaffold

- Write and test RageQuitEscrow.sol (initiate, veto, execute, PendingPayment struct)

- Deploy to local Hardhat / Foundry testnet

- Write basic keeper script that polls for expired payments

- Scaffold frontend repo (Next.js or Vite + wagmi + viem)

Day 2 — Notification + Dashboard

- Build Telegram bot or XMTP listener watching PaymentQueued events

- Build dashboard: list pending payments, countdown timers, veto button

- Wire dashboard veto button to veto() contract call

- Deploy contract to Sepolia testnet

Day 3 — ERC-8004 + MetaMask Delegations

- Register ERC-8004 agent identity onchain

- Add agent.json and agent_log.json manifest files

- Emit structured execution logs per payment decision

- Replace raw authorizedAgent address with MetaMask constrained delegation

- Add sub-delegation support for spend limits

Day 4 — AI Agent Loop

- Build agent runner: LLM reasons about a task, constructs payment intent, calls initiate()

- Agent never sends irreversible transfers directly — always routes through escrow

- Record intent hash onchain for post-hoc audit

- Demo: full loop from agent task to queued payment to human veto or execute

Day 5 — Venice Private Risk Checks

- Add pre-initiate step: agent sends payment context to Venice for private risk scoring

- If Venice flags risk above threshold, payment is silently blocked before queueing

- Low-risk payments proceed to initiate() normally

- Private reasoning never exposed onchain; only final action is public

Day 6 — Celo + Uniswap

- Deploy contract to Celo Alfajores testnet

- Switch settlement token to cUSD for real-world payment feel

- Add Uniswap swap path: agent can hold ETH/any token, auto-swaps to payment currency before initiate()

- Keep swap TxID in payment record for full audit trail

Day 7 — Locus + Mobile UX

- Integrate Locus wallet as optional payment rail under the veto wrapper

- USDC on Base payment path through Locus spending controls

- Optimise veto notification for mobile (push notification or SMS fallback)

Day 8 — ENS + Status Gasless

- Replace raw addresses with ENS names in dashboard and notifications

- Deploy to Status Sepolia and demonstrate one gasless queue/veto/execute path

- Self Agent ID integration for privacy-preserving human identity on the operator

Day 9 — Polish + Submit

- Record demo video (happy path + veto path + stress test)

- Write README: problem, architecture, how to run, tracks targeted

- Clean up repo, add NatSpec to contract, deploy final version to mainnet or production testnet

- Submit on Devfolio with track selections

# Contract Design

## Core Data Structure

struct PendingPayment {
  address agent;
  address recipient;
  uint256 amount;
  uint256 unlocksAt;    // block.timestamp + vetoWindow
  bytes32 intentHash;   // agent's stated reason
  bool vetoed;
  bool executed;
}

## Key Functions

- initiate(recipient, amount, intent) — called by agent, starts veto clock, emits PaymentQueued

- veto(paymentId) — called by human only, within veto window, returns funds, emits PaymentVetoed

- execute(paymentId) — called by keeper after window expires, settles payment, emits PaymentExecuted

## Deployment Parameters

- vetoWindow — duration in seconds (60s for demo, 24h for production)

- spendLimit — maximum amount per single payment

- authorizedAgent — only this address (or delegation) can call initiate()

- owner — only this address can call veto() and update config

# Tech Stack

## Smart Contracts

- Solidity 0.8.x

- Foundry for testing and deployment

- ERC-8004 for agent identity standard

- MetaMask Delegation Toolkit for scoped spending authority

## Agent Layer

- TypeScript agent runner

- ethers.js or viem for transaction building

- OpenAI / Anthropic API for LLM reasoning

- Venice API for private pre-execution risk scoring

## Frontend

- Next.js + Tailwind CSS

- wagmi + RainbowKit for wallet connection

- Event polling or The Graph subgraph for payment feed

## Notification

- Telegram Bot API (primary — low friction)

- XMTP (secondary — decentralised, Ethereum-native story)

## Infrastructure

- Hardhat / Foundry local testnet

- Sepolia (primary testnet)

- Celo Alfajores (Celo track)

- Status Sepolia (Status track)

- Uniswap Universal Router for swap path

# Risks and Non-Targets

## What to Skip

- bond.credit — requires pivot to live GMX trading on Arbitrum, not worth it

- SuperRare — only viable if agent is explicitly an NFT trading actor

- Octant — requires narrative pivot to public-goods allocation

- Markee, Bonfires.ai, ampersend — weak as decorative add-ons; only worthwhile if they become core dependencies

## Execution Risks

- MetaMask Delegations has a learning curve — timebox to half a day, fall back to raw authorizedAgent if blocked

- ERC-8004 is a newer standard — read the spec early on Day 1, not Day 3

- Venice API access — confirm API key and rate limits before Day 5

- Demo video — record on Day 8, not Day 9. Leave buffer for re-recording

# Bottom Line

| Strategy | Ship the core escrow + ERC-8004 + MetaMask stack by Day 3. Everything after that is additive bounty coverage. A clean Day 3 build is a strong submission on its own. |
| --- | --- |

Total prize pool coverage from this plan: approximately $58,000 across 10 tracks. The build stays architecturally coherent throughout — every extension adds a module on top of the same core contract and agent loop, never replacing it.

The central narrative never changes: autonomous agents can spend correctly most of the time and still be unsafe at the margin. The missing primitive is not better prompting — it is revocable execution.